# OxySync Firmware Encryption — Project Timeline

| Task | Hours |
| --- | --- |
| Research & review ESP32 Secure Boot and Flash Encryption documentation | 3 hrs |
| Configure Secure Boot and Flash Encryption in firmware build settings | 2 hrs |
| Generate signing key and set up secure key storage procedure | 2 hrs |
| Test encrypted build on Wokwi simulator | 3 hrs |
| Fix any issues found during simulation testing | 3 hrs |
| Build and verify final signed encrypted firmware | 2 hrs |
| Prepare flashing guide and key handover | 1 hrs |
| TOTAL | 16 hrs |